Background
Rust is a new programming language being developed by Mozilla, released in 2015 aimed at system application developers. Many of its competitors such as C++ are not memory safe and are prone to security problems such buffer overflow exploits. Rust aims to resolve these issues as a completely new language by enforcing a strict emphasis on memory safety and program correctness during compile time rather than runtime, while maintaining competitive performance.
The goal of Rust to reduce security problems while maintaining comparable performance with C++ in concurrent programs will be the primary subject of this evaluation.
Goals
- Measure performance of concurrent programs
- Analysis of Rust compile error checking
- Evaluation of language usability
Scope
The end result of the project will be a presentation, most likely in the form of a research paper and or poster, of our findings during our evaluation of Rust. We will be implementing 4 program specifications at least twice, once in C++ and once in Rust and analyzing the differences in performance, ease of use and generated assembly code. At this time we intend to implement a concurrent hash table, Jacobi's method, a program that calculates the digits of pi and a Gaussian function calculator. Both of us will be implementing the two programs for each specification separately and alternating between which of us will do the Rust version and the C++ version.

Key Stakeholders
Client/Sponsor	Professor Philip J. Hatcher
Project manager	Collette Matthias Powers
Project team members	Ethan Larkham, Todd Gaunt

Project Milestones
Learn Rust Language	October 28, 2017
Complete Implementations of Concurrent Hash Table	November 9, 2017
Complete Analysis of CHT Implementations	November 13, 2017
Complete Implementations of Jacobi's Method	November 28, 2017
Complete Analysis of Jacobi's Method Implementations	December 5, 2017
Complete Implementations of Pi Digit Calculator	January 30 , 2018
Complete Analysis of Pi Digit Implementations	February, 4 2018
Complete Implementations of Gaussian Function Calculator	February 18, 2018
Complete Analysis of Gaussian Implementations	February 22, 2018
Finalize Compilation of Analysis into Research Paper	April 15, 2018

Constraints, Assumptions, Risks and Dependencies
Constraints	Difficulty in quantifying language usability
Assumptions	Rust will be able to implement the programs the same way that C++ can
Risks and Dependencies	We need to need to find tools to test and benchmark Rust with and learn it's design patterns commonly used by the community.

Approval Signatures
[Name], Project Client		[Name], Project Sponsor		[Name], Project Manager